Alpine-Ascents

|  |  |  |
| --- | --- | --- |
| **Supervisor.** | **Sir Ebad Uddin Ahmed** | |
| **Batch.** | **2210E1** | |
| **Group.** | **B** | |
| **Serial No.** | **Enrollment Number** | **Student Name** |
| 1. | 1425610 | Ubaid Zada |
| 2. | 1425304 | Fazal Subhan |
| 3. | 1423498 | Abrar Shah |
| 4. | 1407243 | Muhammad Yasir |

**ACKNOWLEDGEMENT**

Before anything, I would like to thanks my beloved teacher who helped us a lot in reviewing this project within the limited time frame.

Secondly, we would also like to thank the eProject team at Aptech Head Office, who gave us the golden opportunity to do this wonderful project about Alpine-Ascents

Thirdly, we also thank the eProject team, some of the benefits are as under: Re-enforcement of skills happens in the experiential learning process. ∙ A mentor, ensuring that we do not get drifted, constantly guides us. ∙ It gives us a lot of confidence to face an interview as we have worked on a project. We can explain virtually everything on the subject we have le

***SYNOPSIS***

With the help of technology, we are providing people ease to Alpine-Ascents and know about our product. We are providing relaxing chair to our website. Attached all the information about the main products of the store. So shares the perfect relaxing images through the website for everyone to know. For the convenience of the people we have provided subscription for notification of new products. Best Mountain website to visit.

***PROBLEM DEFINITION***

Alpine Ascents is a leader in the Mountaineering and Climbing industry and has been instrumental in setting guiding standards in the international climbing community. Our mission and goals are simple: by using the best climbing talent in the country, we offer the opportunity for climbers at all levels to achieve their personal aspirations through quality, challenging, safe and fun expeditions. Unparalleled mountain adventures are what we do.

Mountaineering, also called mountain climbing, the sport of attaining, or attempting to attain, high points in mountainous regions, mainly for the pleasure of the climb. Although the term is often loosely applied to walking up low mountains that offer only moderate difficulties, it is more properly restricted to climbing in localities where the terrain and weather conditions present such hazards that, for safety, a certain amount of previous experience will be found necessary. For the untrained, mountaineering is a dangerous pastime.

Unlike most sports, mountaineering lacks widely-applied formal rules, regulations, and governance; mountaineers adhere to a large variety of techniques and philosophies when climbing mountains.

You are required to develop a website which will give detailed information about mountaineering.

The website which they demand is supposed to provide user friendly environment and navigation. The important menu must be stated in the top section of the webpage. Also a decent look out and color combination is expected.

You are supposed to create a Single-Page-Application and responsive Website for them with the below mentioned requirement specifications.

The website is to be developed for the Windows Platform using HTML5, JSON, Angular JS, JavaScript and Geolocation. The site should work well in all leading browsers including Chrome, IE, Firefox etc.

***CUSTOMER REQUIREMENT***

***SPECIFICATION (CRS)***

The Web site is to be created based on the following requirements.

1. The Home page must have well defined logo and image of the furniture.
2. Apart from home link, other links such as menu section, certain offers about discount .
3. Online shopping of furniture.
4. Images of the premium quality products
5. Navigation must be maintained smooth.
6. Color combination must be precise and uniformity must be maintained.
7. Subscription form should be provided.

***SCOPE OF THE WORK (IN BRIEF)***

The website is to be developed for the Windows Platform using HTML5, JavaScript and bootstrap jQuery. The site should work well in all leading browsers including Chrome, Firefox etc. Our welcome page icon is re-directed to the main web page Ever essential content direct to relative content.

***AGGREGATED SITEMAP***

***SITEMAP ENGLISH***

(1.In



***WIREFRAMES***

home:index.html

(ALPINE-ASCENT) Home About Organization Gallery Login

NAVBAR:

banner

PICTURE

ORGANIZATION

GALLERY

ABOUT

HOME

ALPINE ASCENT

NAVBAR:

# 

EVENTS:index.html

Famous places

PICTURES

PICTURES

PICTURES

Cards

Beautiful places

picture

picture

picture

CONTENT

Login

C



User name

email

password

Create account

Sign up

**Subscribe** section sseesessectsections

heading

Subcribe(btn)

password

Email­­­­­­­­­­-

QUESTIONS:

FOOTER:

ICONS>>

HEADING

***TASK SHEET REVIEW 2***

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project Ref. No.: eP/Advertisement Portal Management System/01 | | Alpine ascent | Date of Preparation of Activity Plan | | | |
| No | Task | Alpine-ascent | Actual | Actual | Team-mate | Status |
| Start Date | Days | Ubaid zada,  Fazal subhan,  Muhammad Yasir,abrar shah |
| 1 | Build Home, Visit Page | 25/feb/23 | 1 | Fazal Subhan | Complete |
| 2 | Build  Menu,  About page | 22/feb/23 | 1 | Ubaid Zada | Complete |
| 3 | Build Organization page | 26/feb/23 | 3 | Abrar Shah | Complete |
| 4 | Contact , login Page and content | 07/march/23 | 7 | Ubaid Zada | Complete |
| 5 | Found pictures | 28/feb/23 | 2 | Fazal Subhan | Complete |
| 6 | Begin Code  JavaScript for and style page | 29/feb/23 | 3 | Muhammad Yasir | Complete |
| 7 | Begin Code  JavaScript for New Contact us ,login page | 20/Jan/23 | 3 | Fazal Subhan | Complete |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| 8 | Begin Code  Support For  Browsers and content |  | 19/march/22 | 4 | Fazal subhan,  Ubaid zada | Complete |
| 9 | Check Progress and Assign New Tasks | Every Alternative Day | - | Subhan  Ubaid  Abrar  Yasir | Complete |

***TASK SHEET REVIEW 3***

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project Ref. No.: eP/Advertisement Portal Management System/02 | | Alpine ascent | Date of Preparation of Activity Plan | | | |
| No | Task | Durable Furniture | Actual  Start Date | Actual  Days | Team-mate  Names | Status |
| 1 | Check color  format, size,  JavaScript, Bootstrap, CSS  responsive in the Home page create Navbar and logo | 2/march/23 | 2 | Fazal subhan | Complete |
| 2 | Check color  format, size,  JavaScript, Bootstrap, CSS  responsive in  Menu,Products | 24/Jun/23 | 2 | Ubaid zada | Complete |
| 3 | Check color  format, size,  JavaScript,  responsive in  organization page. | 28/Jun/22 | 4 | Muhammad  yasir | Complete |
| 4 | Write a  developer guide and web content | 30/Jun/22 | 9 | Abrar shah | Complete |
| 5 | Write user  Manuals |
| 6 | Overall  inspection of the project | 15/mar/23 | 1 | Fazal subhan  Ubaid zada  Abrar shah  Muhammad yasir | Complete |